# ERP Migration Technical Document

# 1. Scope

This document covers ERP On-Premises to Cloud migration and ERP Cloud-to-Cloud migration including financial reconciliation, compliance, integration, and cutover governance.

# 2. Pre-Migration Assessment (Mandatory)

| Step | Activity | Deliverable |
| --- | --- | --- |
| 1 | Business Process Mapping | Process Blueprint |
| 2 | Custom Code & Enhancement Audit | Customization Report |
| 3 | Interface & Integration Inventory | Integration Matrix |
| 4 | Data Volume & Quality Analysis | Data Assessment Report |
| 5 | Compliance & Regulatory Review | Compliance Checklist |

# 3. Migration Strategy Options

• Rehost (Lift & Shift to IaaS)

• Replatform

• Refactor to SaaS

• Full Re-implementation

# 4. Data Migration Phases

• Data Cleansing & Standardization

• Data Mapping & Transformation Rules

• Mock Load & Reconciliation

• Final Cutover Migration

# 5. Mandatory Financial Controls

• Trial Balance Reconciliation

• Tax Validation

• Inventory & Open Transaction Validation

• Segregation of Duties (SoD) Review

# 6. Cutover & Hypercare

• Business Freeze Window

• Final Data Extraction & Load

• Executive Go-Live Approval

• Hypercare Support (2–4 Weeks)

# 7. Governance & Risk Management

• Change Advisory Board Approval

• Disaster Recovery Validation

• Security Role Mapping & Access Certification

• Post-Go-Live Audit & Compliance Review