# SharePoint Migration Technical Document

# 1. Scope

This document covers SharePoint On-Premises to SharePoint Online migration and SharePoint Online to Online (Tenant-to-Tenant) migration, including mandatory governance, validation, security, and rollback procedures.

# 2. Pre-Migration Assessment (Mandatory)

| Step | Activity | Deliverable |
| --- | --- | --- |
| 1 | Inventory Sites, DBs, Web Apps | Discovery Report |
| 2 | Customization Audit (WSP, Workflows) | Customization Matrix |
| 3 | Permissions & Identity Review | Access Mapping |
| 4 | Data Classification & Compliance Check | Compliance Report |
| 5 | Content Database Health Check | Health Report |

# 3. Architecture & Design

• Information Architecture Redesign

• Hub & Modern Site Planning

• Identity & MFA Configuration

• Retention, DLP, Sensitivity Labels

• Hybrid Connectivity (if required)

# 4. Migration Strategy

• Lift & Shift

• Rebuild to Modern

• Phased Hybrid Migration

• Archive & Clean Strategy

# 5. Execution Phases

Phase 1 – Pilot Migration

Phase 2 – Pre-Production Migration

Phase 3 – Cutover & DNS Switch

Phase 4 – Hypercare & Decommission

# 6. Validation Checklist (Mandatory)

• Content Count Reconciliation

• Metadata & Version History Validation

• Permission Verification

• Workflow & Integration Testing

• Search Re-index & UAT Signoff

# 7. Governance & Compliance

• CAB Approval

• Risk Register Maintenance

• Backup & Rollback Validation

• Security Review & Access Certification