# SharePoint Migration Technical Runbook

# 1. Introduction

This document provides a detailed technical procedure for SharePoint On-Premises to SharePoint Online and SharePoint Online to Online (Tenant-to-Tenant) migrations. It includes assessment, planning, execution, validation, governance, rollback, and decommissioning steps.

# 2. Detailed Pre-Migration Assessment (Mandatory)

| # | Assessment Area | Detailed Activities | Output Deliverable |
| --- | --- | --- | --- |
| 1 | Infrastructure Discovery | Identify Farm topology, SQL versions, patch levels, service applications, storage growth trends. | Infrastructure Discovery Report |
| 2 | Content Inventory | Export site collections, subsites, list/library counts, file size distribution, orphaned objects. | Content Inventory Spreadsheet |
| 3 | Customization Audit | Review WSP solutions, farm solutions, sandbox solutions, custom web parts, master pages, branding. | Customization Remediation Plan |
| 4 | Workflow Audit | Identify SharePoint Designer workflows, Nintex workflows, InfoPath forms, Power Automate flows. | Workflow Migration Plan |
| 5 | Authentication & Identity | Review NTLM/Claims/ADFS, Azure AD Connect status, UPN alignment, MFA readiness. | Identity Architecture Document |
| 6 | Security & Permissions | Extract permission inheritance breaks, AD group mapping, external sharing configuration. | Security Mapping Matrix |
| 7 | Compliance & Retention | Classify data sensitivity, retention labels, legal hold, DLP policies. | Compliance Assessment Report |

# 3. Migration Design & Planning

• Define Information Architecture (Hub Sites, Modern Experience).

• Define URL restructuring and domain alignment.

• Define Metadata standardization model.

• Plan storage capacity and performance baselining.

• Define batch migration waves and prioritization.

• Prepare communication & training plan.

# 4. Migration Execution Phases

Phase 1 – Pilot Migration

- Select 1–2 low-risk site collections.

- Validate permissions, metadata, version history.

- Measure throughput and throttling impact.

- Capture lessons learned.

Phase 2 – Mock Migration

- Perform full batch migration.

- Conduct reconciliation report (item count, file size, version count).

- Conduct UAT and obtain signoff.

Phase 3 – Production Cutover

- Freeze on-prem content.

- Execute final delta migration.

- DNS switch and redirect configuration.

- Enable user access.

- Initiate Hypercare support window (2–4 weeks).

# 5. Validation & Reconciliation (Mandatory)

• Item count comparison report.

• File size reconciliation report.

• Metadata integrity validation.

• Permission reconciliation.

• Search re-index validation.

• Workflow & integration functional testing.

• Executive UAT approval document.

# 6. Rollback Plan

• Maintain on-prem in read-only state for rollback window.

• Backup farm snapshot prior to cutover.

• DNS rollback steps documented.

• Communication rollback notification template prepared.

# 7. Decommission Plan

• Disable incoming traffic.

• Archive SQL backups.

• Remove farm servers from domain.

• Update CMDB and asset inventory.

• Conduct final security review.